**Weekly Project Progress Report - FIT 3162/FIT 3164**

**Name: Tan Sook Mun Semester Week: Week 8**

**Jaclyn Neoh**

**Daniel Kee**

**What has been accomplished over the previous week**

The feature extraction algorithm LESH has been completed. The UI creation is still in progress. Also, the project management report is in progress.

**What degree of completion was reached in comparison to previous week set goal**

The completion of LESH was faster than expected, we thought it was going to taken longer than a week.

**What is the goal set for the following week**

We aim to finish up the UI and Project Management Report, as well as starting off with our Software Deliverables.